Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26th September 2026 |
| --- | --- |
| Team ID | 6ab220b2bee0b08a2d2c639f |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy Configuration | USN-1 | Create "High Impact Control" UI Policy on Incident table with condition Impact = High. | 2 | High |  |
| Sprint-1 |  | USN-2 | Add UI Policy Action to make Assignment group mandatory and set Reverse if false to true. | 1 | High |  |
| Sprint-1 | Urgency Field Control | USN-3 | Add UI Policy Action to make Urgency field read-only when Impact = High. | 2 | High |  |
| Sprint-1 | Client Script Configuration | USN-4 | Create onChange Client Script to auto-set Urgency to High and show a confirmation message. | 3 | High |  |
| Sprint-2 |  | USN-5 | Create onSubmit Client Script to block save and show an error when Assigned To is empty for High impact Incidents. | 3 | High |  |
| Sprint-2 |  | USN-6 | Create onCellEdit Client Script to block direct State field edits from the Incident list view. | 3 | Medium |  |
| Sprint-2 | Testing & Validation | USN-7 | Test UI Policy and UI Policy Action behavior across different Impact values. | 1 | Medium |  |
| Sprint-2 |  | USN-8 | Test all Client Scripts (onChange, onSubmit, onCellEdit) with valid and invalid data. | 2 | Medium |  |
| Sprint-2 |  | USN-9 | Document configuration steps and verification results. | 1 | Low |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days |  |  |  |  |
| Sprint-2 | 10 | 6 Days |  |  |  |  |

Velocity:

Team's Velocity Calculation: Sprint-1 = 8 Story Points, Sprint-2 = 10 Story Points. Total Story Points = 18, Number of Sprints = 2. Velocity = 18 / 2 = 9 Story Points per Sprint.

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts